**SPRINT OF PYTHON ASSESS**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Modules** | **Task** | **Pending task if any** | **Hours for completion** | **Expected date of completion** | **Actual date of completion** | **Reason for deviation** |
| admin | Add teacher |  | 5hrs | 11/03/2019 | 11/03/2019 |  |
| Add student |  | 5hrs | 14/03/2019 | 15/03/2019 | Error in program |
| Manage teacher |  | 5hrs | 19/03/2019 | 19/03/2019 |  |
| Manage teacher |  | 5hrs | 23/03/2019 | 25/03/2019 | Laptop compliant |
| validation |  | 4hrs | 26/03/2019 | 29/03/2019 | Error in validation |